CRANBERRY-VENANGO CO. GENERAL AUTHORITY

MEETING AGENDA OF

September 2, 2025

- CALL TO ORDER

- ADOPT AGENDA

- APPROVAL OF MINUTES

- PERSONS/ITEMS ON THE AGENDA (5 Mins)

  - ENGINEER REPORT

- Mall WTP upgrade

- Right Electric Pay app #15 $48,616.04 – motion requested

- EADS Invoice #248070 8/20/25 $6,570.20– motion requested

- Submit PENNVEST pay request #18 $55,186.24 –

motion requested

- Horizon Gen. – Change order #4-2023-1 $63,700 & 60 day extension - motion requested

- Horizon Mechanical - Change order#2-2023-2 60 day extension - motion requested

- Right Electric - Change order #6-2023-3 60 day extension – motion requested

- Rules & Regulations – addendum items

- Apartment complexes – rule governing

seasonal/shut offs

- Commercial properties – require radio read water meter installation

- Commonwealth Charter School Project

      - Approve Sewer Planning Module – motion                    requested

      - Draft Construction Agreement - motion requested

      - Draft Deed of Dedication – motion requested

- ACTION LIST

- ADJOURNMENT