March 25, 2025

A meeting of the Cranberry – Venango County General Authority was held March 4, 2025. At noon the meeting was called to order by Mike Deibert; members in attendance were Mike R. Erwin, Mike D. Erwin, and Gus Kirwin. Also attending were Heather Hepler and Sabrina Backer (Cranberry Township), Greg Merkel (Solicitor) and Kyle Schwabenbauer (EADS Group) and Township resident, Ben Whitehill.

Gus Kirwin made a motion to adopt the agenda, Mike R. Erwin seconded the motion, all in favor. Motion carried. Gus made a motion to approve the minutes from last month’s meeting, Mike R. Erwin seconded, all in favor. Motion carried.

Ben Whitehill spoke about his late parent’s residence at 1309 Riverside Drive, the water has been shut off since 2021, both parents have passed away and the bill has not been paid in several years. He stated that the house was in disrepair and expressed a desire to transfer ownership, either for renovation or demolition. He requested assistance from the Authority regarding the outstanding bill, which he had only recently become aware of. Ben thanked the members for their time and left the meeting. After discussion, Gus made a motion to cut the bill in half, Mike D. Erwin seconded, all in favor. Motion carried. Heather will call Ben and notify him of their decision.

OLD BUSINESS

Mall WTP Upgrade

The filter unit is delayed until April 4. Kyle is keeping in contact with Brian Creighton for updates. Mike D. Erwin made a motion to go with HCS Instrumentation for the SCADA system needed, Gus seconded, (Mike Deibert yes, Mike R. Erwin yes, Mike D Erwin yes, Gus Kirwin yes), all in favor. Motion carried. Since there are only 2 quotes for Moody, Ranch St., Thomas Auto lift stations, PA Ave water plant and Allison Rd water tanks, Kyle will reach out to other contractors for quotes. Greg Merkel spoke with Mike Verdi at the mall, the owners are not interested in giving the township an easement.

Mike R. Erwin made a motion to pay Horizon pay #8 $81,557.50, Gus seconded, all in favor. Motion carried. Gus made a motion to pay Right Electric pay #11 $18,819.19, Mike R. Erwin seconded, all in favor. Motion carried. Mike R. Erwin made a motion to pay EADS invoice #244865 $4,483.77, Gus seconded, all in favor. Motion carried. Gus made a motion to pay Pennvest pay request #12 $104,860.46, Mike R. Erwin seconded, all in favor. Motion carried.

COMPLIANCE

Kyle checked on the deadline for the Lead service line letters, it is October 15 every year.

DCED Grant programs

Small Water and Sewer program – Kyle provided a map showing approximately 2,800 feet of water line from Greystone Ave to the trailer court on Meadow, he will put something together for next month’s meeting.

NEW BUSINESS

Mike Erwin spoke about having a pump line blow out on Bredinsburg Road on 2/14/25, he reported it to DEP via phone.

There was discussion about connection fees when a tap already exists, but nothing is connected. Members clarified that connection fees must be paid when connecting a new building or structure within 150 feet of our main line, if no current connection exists. Developers also need to provide all pertinent information needed before water meters can be handed out, including connection fees paid, paperwork completed, parcel numbers obtained, etc.

After discussing the unpaid invoices for unmetered water, Sabrina is going to draft a letter to be sent out to the property owners.

Mike R. Erwin made a motion to adjourn at 1:32, Mike D. Erwin seconded, all in favor. Motion carried.

Next meeting: April 1, 2025 at noon

Respectfully submitted by Heather Hepler

-