April 29, 2026

A meeting of the Cranberry – Venango General Authority was held April 7, 2026. At noon the meeting was called to order by Chairman Mike Deibert, with Gus Kirwin, Mike R. Erwin and Mike D. Erwin present. Also attending were Heather Hepler (Cranberry Township) and Kyle Schwabenbauer (EADS Group).

Mike Deibert made a motion to adopt the agenda, Gus Kirwin seconded, all in favor. Motion carried.  Gus made a motion to approve the minutes from last meeting, Mike R. Erwin seconded, all in favor. Motion carried.

OLD BUSINESS

Mall WTP

The final punch list items are being addressed. Mike R. Erwin made a motion to pay EADS invoice #252116 in the amount of $2,096.47, Gus seconded, all in favor. Motion carried. Gus made a motion to pay Pennvest pay request #23 for $2,096.47, Mike R. Erwin seconded the motion, all in favor. Motion carried. Mike D. Erwin brought up the  ventilation in the chemical room especially when they are using the permanganate. Kyle is going to stop out and take a look. Mike also asked about adding another mixing cycle.

CCA – ongoing

AutoZone

The sewage module is pending with DEP.

Harbor Freight

There were 3 quotes requested for the work with 2 received, Mealy at $61,644 for direction drilling/ HDPE option and Snyder Environment at $90,275 pipe burst option. There is another option for the township to re-route water line to avoid concrete repairs. This has been tabled until next meeting; Mike Erwin will get map for Greg Merkel.

Grant Opportunities

Mike Deibert will talk with the other 2 supervisors to see if they are interested in pursuing the grants.

Mike Deibert made a motion to adjourn the meeting at 12:58PM, Mike R. Erwin seconded, all in favor. Motion carried.

Next meeting May 5, 2026 at noon.

Respectfully submitted by Heather Hepler