January 29, 2026

A meeting of the Cranberry – Venango County General Authority was held January 6, 2026. Chairman Mike Deibert called the meeting to order at noon with Rob Eakin, Mike D. Erwin, Mike R. Erwin, and Gus Kirwin. Also attending were Heather Hepler (Cranberry Township), Greg Merkel (Solicitor), and Kyle Schwabenbauer (EADS Group) along with Township residents Time Wice, Harold Best and Jeff Heeter.

Gus made a motion to adopt the agenda, Rob seconded, all in favor. Motion carried. Rob made a motion to approve the minutes from last month's meeting, Mike R. Erwin seconded, all in favor. Motion carried.

Tim Wice, property owner beside Moody Pond, discussed sewage overflows near Moody Park due to electrical issues and asked about future impacts from new developments. Both overflows were reported to DEP, and the water and sewer department has done initial clean up and will continue as weather permits. Mike Deibert and EADS engineer Kyle Schwabenbauer explained that all new projects must submit sewage plans to the Township and Oil City to ensure sufficient capacity. Tim also discussed the dumping of black top, cement, a swimming pool, etc.  that has taken place on the property behind the mall water treatment plant by various individuals and wondered if a gate can be put up or something can be done to curtail this from continuing.

Harold Best, township resident, attended the meeting and asked if there was an update on the Township taking over the water and sewer lines at the Woodlands. After discussion, Mike Deibert said the GA would be in touch.

NEW BUSINESS

Election of officers was held, Rob made a motion to keep the same positions as last year, Gus seconded, all in favor. Motion carried. Mike Deibert is Chairman, Rob Eakin is Vice Chairman, Gus Kirwin is Secretary/Treasurer.

OLD BUSINESS

Mall WTP

The operations permit was approved 12/16. The Pennvest funding checklist and final punchlist items are being worked on and are attached to Kyle’s engineer report. Rob made a motion to pay Right Electric pay app#17 $54,928.05, Gus seconded, all in favor. Motion carried. Gus made a motion to pay EADS Invoice #25042 (12/17/25) $3,434.79, Rob seconded the motion, all in favor. Motion carried. Rob made a motion to pay Pennvest pay request #20 in the amount of $58,362.84, Mike R. Erwin seconded, all in favor. Motion carried.

CCA

The waterline was put underneath US 322 on December 16, and they are going to be starting to run the water lines the rest of the way back this week.

Rules & Regs

The fee schedule has been updated to show the updated connection fees.

Gus made a motion to adjourn at 1:13PM, Mike R. Erwin seconded, all in favor. Motion carried.

Next meeting February 3, 2026, at noon.

Respectfully submitted by Heather Hepler.